## Slide 1: CS-250 Agile Presentation
By: Nicholas Glover

## Slide 2: Agile Roles
Scrum Master
  Responsible for ensuring Scrum is understood and enacted (Cobb, 2015, p. 36)
Product Owner
  Responsible for maximizing the value of the product, the work of the Development Team, and managing the Product Backlog (Cobb, 2015, p. 35)
Development Team
  Responsible for the actual development of the product

## Slide 3: Agile Roles: Scrum Master
Responsibilities include:
Helping the Scrum Team understand the need for clear and concise Product Backlog items (Cobb, 2015, p. 36)
Facilitating Scrum events as requested and needed (Cobb, 2015, p. 36)
Coaching the Development Team in self-organization and cross-functionality (Cobb, 2015, p. 36)
Working with other Scrum Masters to increase the effectiveness of the application of Scrum in the organization (Cobb, 2015, p. 37)

## Slide 4: Agile Roles: Product Owner
Product Backlog Responsibilities include:
Clearly expressing and ordering the Product Backlog items to achieve goals and missions (Cobb, 2015, p. 35)
Optimizing the value of the work that the Development Team performs (Cobb, 2015, p. 35)
Ensuring the Backlog is visible, clear to all, and shows what the Development Team is supposed to work on next (Cobb, 2015, p. 35)

## Slide 5: Agile Roles: Development Team
Characteristics include:
They are self-organizing
  No one tells them how to turn Product Backlog into increments of potentially releasable functionality (Cobb, 2015, p. 38)
They are cross-functional, with all of the skills as a team necessary to create a product increment (Cobb, 2015, p. 38)
Individual members may have specialized skills and areas of focus but accountability belongs to the team as a whole (Cobb, 2015, p. 38)

## Slide 6: SDLC Phases in Agile
Plan
Design
Develop
Test
Deploy
Review
Steps 2-6 are repeated as necessary
Launch

## Slide 7: Plan & Design
The whole team gathers in a Sprint Planning meeting to go over the project requirements
The team turns the requirements in user stories which are then added to the Product Backlog
The Development Team turns the user stories into tasks

## Slide 8: Develop & Test
The Development Team and the Scrum Master hold a Daily Scrum where they discuss:
  What was accomplished the day before
  What is planned for that day
  What will impede their progress that day
The Development Team works on the selected user stories
The stories are completed through test-driven development so that testing is completed concurrently

## Slide 9: Review & Launch
At the end of the Sprint, the working product is sent to the Product Owner for review
If it reaches the satisfactory level of “done”, the product will be launched
If the software isn’t ready, another Sprint will be planned and completed

## Slide 10: What Waterfall Would’ve Made Different
If the waterfall methodology were used during the SNHU Travel site project, several things would have occurred differently:
The initial talks with the client would have taken much longer, since the manager would need to iron out every little detail at the start of development
All testing of the code would have happened after the coding as opposed to happening concurrently
The detox/wellness shift would have required the waterfall plan to start over since the requirements had changed
There would only be a working product towards the end of development as opposed to multiple versions being reviewed as the Sprint moves along

## Slide 11: Factors to Consider: Waterfall vs. Agile
Factors to consider when choosing to use waterfall vs. agile:
Level of Uncertainty
  If the project has a high level of uncertainty, use of the flexible agile methodology is recommended since it has the adaptability to handle changes in direction (Cobb, n.d.)
Customer Relationship
  If the team has a contractual relationship with the client, the waterfall methodology is recommended since it handles the client’s hands-off approach more efficiently (Cobb, n.d.)
  If the team has a more collaborative relationship with the client, the agile methodology is recommended since it takes advantage of the back-and-forth between the team and the client effectively (Cobb, n.d.)

## Slide 12: References
Cobb, C. (n.d.). How Do You Choose Between Agile and Waterfall?. Agile Project Management. https://managedagile.com/choose-between-agile-and-waterfall/
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.